PROJECT PLAN

Data Acquisition & Preliminary Analysis Planning: Public Financial Data

A plan for sourcing, cleaning, and exploring public market and macroeconomic data using Python

Estimated Effort: 30–35 hours

Prepared: September 2026

# 1. Executive Summary

This document outlines the plan for a self-contained data analytics project focused on publicly available financial data. The goal of this phase is strategic: to identify credible, freely accessible data sources, define concrete analytical questions, and lay out a realistic, milestone-based plan for acquiring, cleaning, and beginning to explore that data in Python. The project is scoped to fit within an estimated 30–35 hours of work, split across planning, acquisition, cleaning, exploratory analysis, deeper risk-focused analysis, and reporting.

The analytical focus is equity market behavior — price trends, returns, and volatility — examined alongside macroeconomic context such as interest rates. This combination allows the analysis to move beyond simple price-watching and toward questions of risk and market regime that are common in real-world financial analytics work.

# 2. Data Source Identification

Two primary public data sources were selected, with a third identified as an optional extension. Each was chosen for being free, well-documented, and directly accessible from Python, which keeps the project reproducible without requiring paid data licenses.

| Source | Data Provided | Access Method | Relevance to This Project |
| --- | --- | --- | --- |
| Yahoo Finance | Daily/intraday OHLCV prices, dividends, stock splits for equities, ETFs, and indices | yfinance Python library (unofficial wrapper), free, no key required | Primary source for equity price history to study trends, returns, and volatility across individual stocks and a market index |
| FRED (Federal Reserve Economic Data) | Macroeconomic series: interest rates, inflation (CPI), unemployment, GDP, yield curves | fredapi or pandas-datareader, free API key from the St. Louis Fed | Provides the macro context (e.g., rate environment) needed to interpret market volatility and risk factors, not just price action alone |
| SEC EDGAR (optional/extension) | Company filings (10-K, 10-Q) and structured financial statement data via the XBRL frames API | requests against the public EDGAR REST API, no key required | Enables a fundamentals cross-check (e.g., revenue, EPS) if the analysis is extended beyond price-based technical exploration |

## 2.1 Why Yahoo Finance

Yahoo Finance is one of the most widely used free sources for historical equity data. Through the yfinance library, it provides clean, ready-to-use OHLCV (open, high, low, close, volume) time series for individual stocks, ETFs, and indices, along with dividend and split-adjusted pricing. This makes it well suited for return and volatility calculations without extensive manual correction.

## 2.2 Why FRED

FRED, maintained by the Federal Reserve Bank of St. Louis, is a canonical source for U.S. macroeconomic indicators such as the federal funds rate, Treasury yields, CPI, and unemployment. Pairing equity data with a macro series allows the analysis to ask not just “what happened to prices” but “what conditions surrounded that behavior,” which is central to any credible discussion of market risk factors.

## 2.3 Why SEC EDGAR (optional extension)

If time permits within the 30–35 hour budget, SEC EDGAR's public XBRL API can supply company fundamentals (revenue, earnings) to cross-check whether price movements align with underlying financial performance. This is treated as a stretch goal rather than a core deliverable.

# 3. Objective Definition

The analysis is organized around the following key questions:

- Market trend: How have prices for the selected equities and a benchmark index moved over the study period, and are there identifiable trend regimes (e.g., using moving averages)?

- Return characteristics: What are the daily and annualized returns for each asset, and how are those returns distributed (skew, fat tails)?

- Volatility: How has rolling volatility changed over time, and does it cluster around known macroeconomic events or rate changes?

- Risk factors: What is each asset's relationship to the broader market (beta) and to interest-rate movements, and what does drawdown history reveal about downside risk?

- Cross-asset relationships: How correlated are the selected assets with each other, and does that correlation shift during periods of market stress?

These questions were chosen because they map directly onto standard building blocks of financial analysis — trend, return, volatility, and risk — while remaining answerable from freely available price and macro data within the project's time budget.

# 4. Plan Outline: Timeline & Milestones

The work is broken into seven phases totaling approximately 30–35 hours. Each phase has a defined milestone so progress can be checked incrementally rather than at the end only.

| Phase | Milestone / Deliverable | Key Activities | Hours |
| --- | --- | --- | --- |
| 1. Planning & Setup | Approved project plan (this document) | Define objectives; select data sources; set up Python environment (venv, Jupyter); install pandas, NumPy, matplotlib, yfinance, requests | 4 |
| 2. Data Acquisition | Raw datasets pulled and saved locally | Connect to Yahoo Finance (yfinance) and FRED (fredapi) APIs; pull historical prices for a chosen equity basket and macro series; store raw CSV/JSON snapshots | 6 |
| 3. Data Cleaning | Clean, analysis-ready dataset | Handle missing values and non-trading-day gaps; align date indices across sources; adjust for splits/dividends; standardize column names and types; log transformation decisions | 6 |
| 4. Preliminary Exploration | Exploratory Data Analysis (EDA) notebook | Summary statistics; daily/annualized returns; rolling volatility; correlation matrix across assets; visualize price trends and distributions | 8 |
| 5. Deeper Analysis & Risk Metrics | Analysis notebook with risk/trend findings | Compute drawdowns, Sharpe ratio, beta vs. benchmark; test simple moving-average trend signals; compare sectors/macro regimes | 6 |
| 6. Documentation & Reporting | Final report, charts, and code repository | Consolidate findings into charts and narrative; clean and comment code; write summary of insights and limitations; package deliverables | 4 |
| 7. Review & Contingency | Buffer for revisions | QA of code and figures; address edge cases; incorporate feedback | 2-3 |

## 4.1 Data Extraction Approach

- Pull daily historical prices for a small, defined basket (e.g., 5–10 large-cap equities plus one benchmark index) over a multi-year window using yfinance.

- Pull a small set of macro series (e.g., effective federal funds rate, 10-year Treasury yield, CPI) from FRED covering the same window.

- Persist raw pulls to local CSV files before any transformation, so extraction never has to be repeated if cleaning logic changes.

## 4.2 Data Cleaning Approach

- Standardize all date indices to a common trading calendar; forward-fill or explicitly flag non-trading-day gaps in macro series rather than silently interpolating.

- Verify adjusted-close pricing accounts for splits/dividends; reconcile against raw close where discrepancies appear.

- Check and document missing values, outliers, and any obviously erroneous ticks before they reach the analysis stage.

- Convert all working data into tidy pandas DataFrames with consistent, documented column naming.

## 4.3 Preliminary Exploration Approach

- Generate summary statistics (mean, std, min/max, percentiles) for prices and returns.

- Plot price and return time series, and rolling 30/90-day volatility.

- Build a correlation matrix/heatmap across the selected assets and the macro series.

- Note any patterns worth carrying into the deeper risk analysis phase (Phase 5), such as periods of unusually high volatility.

# 5. Tool & Library Justification

The toolset favors mature, well-documented, free libraries from the standard Python data-analysis stack, chosen specifically for their fit with time-series financial data.

| Library / Tool | Role in Project | Why It Was Chosen |
| --- | --- | --- |
| pandas | Data ingestion, cleaning, time-series alignment, and transformation | Industry-standard DataFrame structure; native handling of datetime indices, resampling, and missing-value tools essential for financial time series |
| NumPy | Numerical computation underlying returns, volatility, and statistical calculations | Fast vectorized array operations; foundation that pandas and most quantitative libraries are built on |
| matplotlib / seaborn | Visualization of price trends, return distributions, rolling volatility, and correlation heatmaps | Highly customizable static charts suitable for a written report; seaborn simplifies statistical plots such as distributions and heatmaps |
| yfinance | Programmatic extraction of historical equity price data from Yahoo Finance | Free, no API key required, widely used for educational and exploratory equity analysis |
| fredapi / pandas-datareader | Extraction of macroeconomic series (interest rates, CPI, unemployment) from FRED | Direct, reliable access to authoritative U.S. macroeconomic data maintained by the Federal Reserve Bank of St. Louis |
| requests | Lightweight HTTP calls for any data source without a dedicated Python wrapper | Simple, dependable interface for REST API calls and error handling |
| Jupyter Notebook | Interactive development environment for exploration and documentation | Combines code, output, and narrative in one place, ideal for iterative EDA and for sharing reproducible analysis |
| statsmodels / SciPy | Statistical tests, regression for beta estimation, and distribution fitting | Provides the statistical rigor needed to move from descriptive stats to inferential analysis of risk factors |

# 6. Risks & Assumptions

- Free APIs (yfinance, FRED) can occasionally change response formats or throttle requests; raw data will be cached locally to reduce repeated calls and dependency on live endpoints.

- Yahoo Finance data, while broadly reliable, is unofficial and not contractually guaranteed; findings will be framed as exploratory rather than investment-grade.

- The 30–35 hour budget assumes a modest, well-scoped asset universe (5–10 equities plus one index and a handful of macro series); scope will be held fixed to protect the timeline, with any expansion treated as optional stretch work in Phase 7.

- All analysis is for educational/analytical purposes and does not constitute investment advice.

# 7. Conclusion

This plan establishes a clear, time-boxed path from raw public financial data to a documented preliminary analysis: two well-justified data sources, five concrete analytical questions spanning trend, return, volatility, and risk, a seven-phase timeline that fits the 30–35 hour estimate, and a Python toolset chosen specifically for time-series financial work. This foundation is intended to make the subsequent, deeper analysis phase straightforward to execute and easy to review against the original objectives.